CRM Product Roadmap

Presented for CTO Review

Prepared by Julia Avalon, Operations  ·  2026-05-28

Strategic roadmap for the in-house CRM (crm.mpb.health), capturing the transition from MPB-internal sales tool to a white-label SaaS platform licensable to outside organizations.

Executive Summary

The MPB Health CRM is being repositioned from an internal-only sales workflow tool into a white-label, multi-tenant SaaS product that we can license to outside organizations across verticals (insurance brokers, healthcare providers, staffing firms, in-house HR). This roadmap captures both the immediate operational work to get MPB itself to a stable production state (Round 22 deploy, build fixes, staging environment) AND the strategic product expansion (9 modules, multi-tenant infrastructure, customization-via-Settings).

What's changing

Module structure formalized into 9 functional modules + a Today dashboard.

Everything MPB-specific (carriers, plans, role labels, taxonomies) becomes per-org configurable in Settings.

New modules added: Tasks (standalone), Templates (top-level), Support / Tickets, Members (expanded from Contacts to replace standalone concierge portal).

Productization framework: per-org branding, module enablement, subdomain routing, replication via template-org pattern.

What's at stake

Near-term: getting Round 22 (lead-eligible roster + role gates) shipped cleanly to production.

Mid-term: standing up staging environment and reconciling 5+ backlog migrations sitting unpushed.

Long-term: making the platform sellable. First external customer drives prioritization of multi-tenant features.

Strategic Vision  —  Multi-Tenant SaaS

Every backlog item is now evaluated against one question: "Would this work for a different org with different carriers, plans, branding, team structure, and reporting needs?"

Key principles

Nothing MPB-specific in code or DB defaults. Carriers, plan types, role labels, daily-goal thresholds, color palettes all live in org-scoped config tables.

Per-org admin self-service. A new customer admin can configure their carriers, plans, branding, roles, and module enablement without engineering involvement.

Optional modules per org. A health-insurance broker uses Leads + Members + Reporting; a staffing firm uses Recruiting + Members + Reporting. Settings controls what's visible.

Configurable branding. Logo, color palette, email sender identity, login background — all per-org.

Replication path. Standing up a new org = single transaction: provision org row + seed defaults from a designated "template org" + invite first admin.

Where We Are Today

Deployed (Production)

CRM app live at crm.mpb.health, backed by Supabase project "ARYX CRM Core".

32 spec sections delivered in Changes to the CRM.docx covering Rounds 1–22.

Active users: 2 Inside Sales reps (Adam, Tupac) + 2 Lead-Eligible reps (Catherine, Reba) post-Round 22.

Multi-tenant infrastructure: org_id on every row, RLS-by-org policies, org_memberships for user-org link.

In Flight

Round 22 — Salesperson typeahead + lead-eligible roster + role gates. DB migration written (20260527100000), committed locally (9b28443). Frontend rewires partial (another agent's session). Settings → Rep Roster admin page pending.

Vercel build failing on main branch — CRMBridgeService TypeScript error. Single-commit cherry-pick fix exists on master (6e6811b).

Blocked / Decisions Needed

No staging Supabase project exists. Round 22 cannot be safely tested without one.

5 local migrations sitting unpushed since June (lead-wipe, cadence worker, RBAC v1, stage win probability, member communication). Some may have been applied directly via SQL editor.

2 remote-only migrations on prod (20260622000000, 20260622010000) — code applied directly without committing.

Two parallel Round 22 implementations in working tree (my migration 20260527100000 + another agent's 20260627* pair) need reconciliation.

Immediate Blockers  —  Must Close to Ship Round 22

Cherry-pick 6e6811b to main to unblock Vercel deploys. Single-file TS fix, zero risk.

Decide canonical role label for Catherine + Reba (placeholder "Lead-Eligible Non-Inside-Sales" — pick Concierge / Account Manager / Other).

Assign per-rep color hex for Catherine + Reba (avoid clashes with Adam #DDEBF7, Tupac #FFF2CC).

Verify Tupac's auth.users row exists in prod and confirm MPB org ID.

Stand up staging Supabase project or enable Supabase branching on ARYX CRM Core.

Notify all four lead-eligible reps of role split before cadence behavior changes.

Verify §26 RLS fix migration (20260621000000_advisor_assigned_leads_rls) is deployed — Round 22 triggers depend on it.

9-Module Roadmap

Each module below summarizes scope + key roadmap items. The exhaustive backlog with all bullets, cross-references, and open questions lives in CRM Roadmap.md. This section is for strategic visibility.

1.  Leads

Capture, qualify, work, and convert prospects. Heaviest-used module at MPB.

Quoted Product selector on lead entry — price feeds pipeline forecast + margin projections.

LinkedIn-specific lead type — phone optional, LinkedIn URL required, deep-link button to profile.

Mass email campaigns to filtered lead lists with full status pipeline (sent → delivered → opened → clicked → replied → bounced).

Sort asc/desc on all columns, Custom Views (saved filter+sort+columns), group-by any dimension including Lead Owner / Last Contact Channel.

Per-lead channel indicators (Call / Email / Text icons) with last-touched timestamps per channel — sortable, filterable.

Pipeline view modes: My / Team / Department / Company / Custom — each with goal overlay + gap-to-goal calculation.

Sales projections: weighted pipeline × stage probability × commission × margin per period.

Lost projections + at-risk lead scoring — predictive flag for likely-to-lose leads, recovery cadence one-click.

2.  Members

Manage existing members end-to-end (post-conversion). Renamed from Contacts; replaces the standalone concierge portal at concierge.mpb.health. Used by Customer Service reps + Sales agents.

Customizable member field schema per org (admin defines in Settings → Member Schema).

Full comm from Member Profile: call / email / text / mass email / mass SMS, with per-channel tracking.

Document storage: PHI release forms, signed contracts, ID verification, insurance cards, call recordings + transcripts. Expiration tracking + e-signature (DocuSign).

Escalations / Managing list — flag members with issues, cross-dept tagging, SLA tracking, escalation activity feed separate from general timeline.

Payment history + receipts + cancellations + refunds + carrier reconciliation.

Referrals tracking with referral campaigns and leaderboard.

App integration dashboard — surface MPB member app activity (logins, tickets, utilization) on Member Profile.

Member-side Daily Log + reports (replaces concierge.mpb.health/daily-logs and /reports).

AI-assisted task creation from call transcripts and notes.

Open Q:  Replace concierge portal entirely vs integrate with it. Drives migration effort and team retraining.

3.  Recruiting

Mirror of Leads module structure but for candidate pipeline. MPB recruits insurance agents; other licensees recruit staff / healthcare providers / contractors. Per-industry default seed sets.

Candidate intake form + public application webform (via §4.5 Webforms).

LinkedIn-specific candidate type with required URL + "Open in LinkedIn" button + optional profile enrichment.

Separate Recruiting pipeline (distinct tables, stages, reports — no mixing with Sales pipeline).

Recruitment campaigns: mass LinkedIn + email outreach to candidate lists.

ATS integrations: AutoBot, LinkedIn Recruiter, Indeed, Greenhouse, Lever, Bullhorn. Background check (Checkr), e-signature (DocuSign).

Per-industry default seed sets: Insurance broker (MPB), Healthcare credentialing, Staffing-firm throughput, Corporate HR, Executive search, Custom.

Candidate-to-Member promotion on hire with onboarding cadence auto-trigger.

Open Q:  Confirm AutoBot platform identity + obtain API docs for first integration adapter.

4.  Reporting

Surface what's happening across the org. Personalized reports per user + group/team reports + admin strategic reports.

Daily Logs (sales-side + member-side) live inside Reports.

Personalized reports per user (My Reports dashboard) + group/team reports.

Custom Report Builder — admin picks dimensions × metrics × filters × chart type, saves named reports with per-scope visibility.

Commission / Vendor Payout / Margin projections — restricted view per role.

Revenue Forecasting + Lost Revenue Forecasting + Goals vs Actuals over time (uses goal-history snapshots).

Recruiting-side reports: time-to-hire, source effectiveness, offer acceptance rate, funnel conversion.

Support-side reports: SLA compliance, mean time to resolution, vendor performance.

Report scheduling — auto-email PDF/CSV on cron.

5.  Settings

Where every per-org customization lives. The critical productization surface — if it's not in Settings, an outside org can't make this CRM theirs.

Org configuration

Org profile + branding (logo, color palette, login background, email header).

Module enablement toggles per org (Leads / Members / Recruiting / Reporting / Tasks / Templates / Support).

Per-org sender domain (e.g., sales@acme.com) with SPF / DKIM / DMARC verification.

Users + Roles + Teams + Departments

Fine-grained per-user module access (Permission matrix).

Teams (cut-line for group reports + pipeline views) + Departments (broader grouping).

Rep Roster admin page (Round 22 work-in-progress).

Catalog data

Products (supersedes Plans) — name, type, carrier, price, internal cost, commission, vendor payout, auto-computed margin. Drives lead-entry, pipeline forecast, margin projections.

Carriers — replaces today's free-form text. Per-org typeahead-driven list.

Pipeline Stages, Lead Sources, Workflow Subsections — all per-org configurable.

Member Schema + Document Types + Escalation Reasons + Cancellation Reasons + Status Taxonomy.

Communication + Webforms

Webforms (NEW) — admin-configurable embeddable forms; moves the existing website-lead-intake out of code.

Email Settings — per-user OAuth Gmail/Outlook, default signatures, sender identity, bulk rate limits.

Templates Config — admin surface for §4.7 module (categories, merge tokens, scope permissions).

Cadences, Stages & Triggers, Opt-Out Keywords, Integrations (VoIP, SMS, calendar, e-signature, payment, ATS, ticketing).

Reporting + alerting config

Performance Lag Alert thresholds, Daily Conversation Goals, Sales Goals (with history), Lost-likelihood thresholds.

Custom Log Fields — per-org / per-department configurable Daily Log sections.

Custom Report Builder (admin surface; reports consumed in §4.4 Reporting).

Report Scheduling.

6.  Tasks  (+ Calendar)

New top-level module aggregating tasks across Leads, Members, Recruiting, and standalone. Now includes Calendar integration per latest direction.

Combined task list with sort / filter / group-by Owner.

Task creation from Lead/Member Profile, from email (NEW), from call transcript (AI), from Today widget.

Task modal with inline Call / Email / Text actions on linked record (via GoTo Connect + in-CRM composer).

Task Owner column on Today (currently missing).

Per-rep Calendar view (Day/Week/Month) combining tasks + meetings.

Calendar integrations: Outlook, Microsoft Teams, Google Calendar, Calendly, CalDAV. Bi-directional sync.

Booking links (Calendly-style) per rep + round-robin admin booking links.

Meeting-to-record linking (every meeting links to Lead / Member / Candidate). Outcome capture at meeting end.

7.  Templates

Centralized library of reusable communication assets. Three tabs: Emails / Scripts / Texts. Supersedes the §28 spec decision to demote Templates to a Settings sub-page.

Four-tier scope model: Personal / Team / Department / Org-wide (subsumes old per-rep + master library concepts).

Email templates with subject + rich-text body + merge token picker + live preview.

Call scripts with overlay during Call action on Lead/Member Profile — talking points without losing context.

SMS templates with 160-char awareness + opt-out language enforcement.

Used in: Lead/Member email composer, mass email campaigns, cadence step content, note creation.

Template usage analytics — which templates convert best (feeds Reports).

Versioning + archive + bulk import/export (for template-org provisioning).

8.  Support  /  Tickets  (NEW MODULE)

Internal cross-department collaboration + external vendor communication, tracked end-to-end. Distinct from Member Escalations (which is member-facing only). Vendor portal access for external stakeholders.

Ticket creation + threaded comments with internal-only flag (hidden from vendor view).

Status workflow with SLA tracking, routing rules, escalation rules, reassignment audit.

Cross-department tagging and per-dept ticket queues.

Vendor portal at vendors.{org}.crm.mpb.health — tokenized secure access, vendor sees their tickets only, internal comments hidden, email-gateway support.

Cross-module linking — tickets can link to Members / Leads / Candidates / Products. Auto-promote Member Escalation to Ticket.

Reports: ticket volume by type / dept / period, SLA compliance, mean time to resolution, vendor performance.

Open Q:  Native module vs integrate with existing "IT Ticketing Support System" Supabase project. Drives build effort.

9.  Today  /  Dashboard

Per-user landing page. Cross-module aggregation (not a module itself).

Top-bar tiles: Tasks Due / Overdue / New Leads with gradient + pulse animation on Overdue when >0.

Today's agenda widget — chronological list combining tasks + meetings from calendar.

Pipeline snapshot widget with Weighted Pipeline value.

Recent activity feed (last 10 touched records).

Performance vs goal widget (conversation count vs daily goal).

Salesperson typeahead filter (Round 22 work in flight).

Per-user widget configuration (admin sets default per role; user customizes within constraints).

Cross-Cutting Capabilities

Communication (Email / Text / Call)

Send email / text / call from any record (Lead / Member / Candidate / Task / Ticket).

Mass email campaigns with full status tracking (sent → delivered → opened → clicked → replied → bounced).

Per-user mailbox connection (OAuth Gmail / Outlook); admin compliance view of all user emails.

Per-org sender domain with SPF / DKIM / DMARC.

Unsubscribe handling auto-routes leads to Do Not Contact.

VoIP via GoTo Connect (or per-org alternative: RingCentral, Dialpad, 8x8, Aircall).

AI Features

Call transcription auto-attached to call record (transcription provider TBD — HIPAA-aware).

Call summary AI-generated and saved as note on the linked record.

Auto-suggested tasks from call transcripts ("send proposal by Friday" → suggested task).

Auto-suggested tasks from inbound email content.

Sentiment-based escalation flagging on member calls/messages.

Open Q:  AI transcription provider choice (Whisper, Deepgram, AWS Transcribe). HIPAA compliance is non-negotiable for the health-industry baseline.

Multi-Tenant Infrastructure

Per-org CSS theming driven by orgs.branding JSONB → CSS custom properties.

Per-org subdomain routing (acme.crm.mpb.health) loads acme's context on login.

Template-org pattern — designated template org whose Plans / Carriers / Cadences / Templates / Stages get cloned to new orgs on provisioning.

New-org onboarding wizard for admin self-service standup.

Per-org module enablement controls visible side nav.

Decisions Needed from CTO / Admin

Items requiring executive input before scope can lock. Prioritized by impact.

Productization decisions (HIGH IMPACT)

Commercial / licensing model — per-seat vs per-org flat vs tiered by module. Drives billing implementation and entire go-to-market.

First external customer profile — what industry, what scale. Drives prioritization of multi-tenant features (which configuration surfaces ship first).

AI transcription provider — HIPAA compliance baseline drives provider choice (Whisper, Deepgram, AWS Transcribe, Azure).

Per-org subdomain strategy vs single domain with org-context-on-login — UX and DNS implications.

Multi-tenant data isolation strictness — RLS-by-org is current pattern; some customers may demand stricter (separate schema per tenant, or separate DB). Evaluate when first big customer asks.

MPB-specific Round 22 decisions (BLOCK CURRENT WORK)

Canonical role label for Catherine + Reba (Concierge / Account Manager / Other).

Per-rep colors for Catherine + Reba.

Concierge portal: replace entirely vs integrate. Driving question for the Members module migration scope.

Stage default win-probability mapping (per-stage % for Weighted Pipeline calc).

Performance Lag Alert normalization (currently suppressed for 2-rep team).

Integration scope decisions

AutoBot platform identity — confirm exact platform for first ATS integration adapter.

Support / Tickets module: native vs integrate with existing "IT Ticketing Support System" Supabase project.

Payment processor — Stripe vs Authorize.net vs carrier-direct for Members payment integration.

Member app integration — which endpoints exist for MPB's member-facing app.

Operational Backlog

Build & Deploy

Cherry-pick 6e6811b from master to main to unblock Vercel — single-commit TS fix, zero risk.

Stand up staging Supabase project (or enable branching on ARYX CRM Core).

Add SUPABASE_DB_PASSWORD to local env / 1Password / Doppler.

Extend .github/workflows/db.yml CI to lint new functions against PR branches.

Migration Reconciliation

Verify-or-mark 5 backlog migrations (lead-wipe, cadence worker, RBAC v1, stage win prob, member communication) — likely applied via SQL editor but not committed.

Pull 2 remote-only migrations down to local (20260622000000, 20260622010000) via supabase db pull.

Reconcile in-flight parallel Round 22 work — 11 modified files + 2 new migrations from another agent's session may overlap with my 20260527100000.

Round 22 In-Flight Work

DB migration committed locally (9b28443), staged for staging deploy.

Frontend rewires partial (other agent's session).

Settings → Rep Roster admin page pending.

Future Vision  (Round 23+)

Items surfaced during specs / audits but explicitly deferred. Not yet committed; surfaced for strategic visibility.

Public API for outside-org integrations — webhooks + REST + auth tokens. Drives productization velocity.

Mobile app for reps + admins. Higher demand if licensee customers want field-sales workflows.

In-app chat / live support for CRM licensees.

Additional RBAC roles — Concierge / Recruiting / Read-only / Team Lead (manage their team templates + reports).

Pipeline + Leads multi-select chooser conversion to typeahead (Round 22 deferred).

Cadence resume on owner-back-to-Inside-Sales — currently no auto-resume; revisit if manual re-enroll proves friction.

Defense-in-depth role gating on round-robin RPC + cadence worker.

Appendix  —  References

Source documents

Changes to the CRM.docx — 32-section spec (Rounds 1–22). Source of truth for feature scope.

Round 22 Implementation Plan.md — engineering execution detail for active round (DB schema, RPC gates, frontend hooks, migration order, test plan, rollback).

CRM Roadmap.md — living forward-looking backlog (the working version of this document). Exhaustive bullet-level detail.

Repositories + infrastructure

Monorepo: github.com/MPB-Health/mpbhealth-monorepo

Production CRM: crm.mpb.health (Supabase project ARYX CRM Core, ref dtmnkzllidaiqyheguhl)

Concierge portal (to be consolidated into Members module): concierge.mpb.health (separate Supabase project + monorepo app)

Status legend (for the working CRM Roadmap.md)

🔴 Blocker — must close before next prod deploy

🟡 In flight — work has started, partial code shipped

⚪ Backlog — agreed scope, not started

💭 Open question — needs admin decision before scope can lock

🌐 Multi-tenant — must be configurable per-org

✅ Done — shipped to prod and verified